User Acceptance Testing (UAT) Template

| Date | 17 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | CUSTOMER REGISTRY |
| Maximum Marks |  |

Project Overview:

Project Name: CUSTOMER REGISTRY

Project Description: Customer Registry is a web-based application developed to manage customer information, complaints, customer interactions, and support services efficiently. The system provides a centralized platform for customer registration, complaint tracking, interaction history, and report generation.Project

Version:  Version 1.0

Testing Period: 17 July 2026 – 17 July 2026

Testing Scope:

- Customer Registration

- User Login & Authentication

- Customer Profile Management

- Complaint Management

- Customer Interaction History

- Report Generation

- Search & Filter Customers

User Stories / Requirements to be Tested:

- Register a new customer

- Login securely

- View customer details

- Edit customer information

- Delete customer records

- Create and track complaints

- View interaction history

- Generate reports

Testing Environment:

URL/Location: http://localhost:3000

Credentials (if required):

Username: admin@gmail.com

Password: admin123

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Customer Registration | Open Registration → Enter Details → Click Register | Customer registered successfully | Customer created successfully | Pass |
| TC-002 | User Login | Enter Username & Password → Login | Dashboard opens | Dashboard displayed | Pass |
| TC-003 | Search Customer | Search using Customer Name | Correct customer displayed | Customer displayed | Pass |
| TC-004 | Update Customer | Edit customer details → Save | Updated information saved | Successfully updated | Pass |
| TC-005 | Delete Customer | Delete selected customer | Customer removed from system | Successfully deleted | Pass |
| TC-006 | Register Complaint | Create complaint and submit | Complaint created successfully | Complaint saved | Pass |
| TC-007 | View Customer History | Open customer profile | Interaction history displayed | Displayed correctly | Pass |
| TC-008 | Generate Report | Click Generate Report | Report generated successfully | Report downloaded | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Duplicate email accepted during registration | Register two customers using the same email | Medium | Closed | Validation added |
| BG-002 | Search results load slowly | Search after adding many records | Low | Closed | Query optimized |
| BG-003 | Complaint status not refreshed immediately | Update complaint status | Medium | Closed | Fixed using API refresh |
| BG-004 | Empty fields accepted | Submit registration without mandatory fields | High | Closed | Validation implemented |

Sign-off:

Tester Name: NikhithaSree V

Date: 17 July 2026

Signature:  NikhithaSree V

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.