Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | CUSTOMER REGISTRY |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering my personal details. | 3 | High | Nikhitha Sree |
| Sprint-1 | Registration | USN-2 | As a user, I can validate mandatory fields during registration. | 2 | High | Nikhitha Sree |
| Sprint-1 | Registration | USN-3 | As a user, I receive a confirmation message after successful registration. | 2 | Medium | Nikhitha Sree |
| Sprint-1 | Login | USN-4 | As a user, I can log in using my email and password. | 3 | High | Nikhitha Sree |
| Sprint-1 | Login | USN-5 | As a user, I can log out securely. | 1 | Medium | Nikhitha Sree |
| Sprint-2 | Customer Management | USN-6 | As an admin, I can add new customer records. | 3 | High | Nikhitha Sree |
| Sprint-2 | Customer Management | USN-7 | As an admin, I can update customer details. | 2 | High | Nikhitha Sree |
| Sprint-2 | Customer Management | USN-8 | As an admin, I can delete customer records. | 2 | Medium | Nikhitha Sree |
| Sprint-2 | Customer Management | USN-9 | As a user, I can search customers by name, email, or phone number. | 3 | High | Nikhitha Sree |
| Sprint-3 | Complaint Management | USN-10 | As a customer, I can register a complaint. | 3 | High | Nikhitha Sree |
| Sprint-3 | Complaint Management | USN-11 | As an admin, I can update complaint status. | 2 | High | Nikhitha Sree |
| Sprint-3 | Complaint Management | USN-12 | As an admin, I can assign complaints to support staff. | 2 | Medium | Nikhitha Sree |
| Sprint-4 | Interaction Management | USN-13 | As an admin, I can record customer interactions. | 3 | Medium | Nikhitha Sree |
| Sprint-4 | Reports | USN-14 | As an admin, I can generate customer and complaint reports. | 3 | High | Nikhitha Sree |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| Sprint-1 | 11 | 6 Days | 17 Jul 2026 | 22 Jul 2026 | 11 | 22 Jul 2026 |
| Sprint-2 | 10 | 6 Days | 23 Jul 2026 | 28 Jul 2026 | 10 | 28 Jul 2026 |
| Sprint-3 | 10 | 6 Days | 29 Jul 2026 | 03 Aug 2026 | 10 | 03 Aug 2026 |
| Sprint-4 | 10 | 6 Days | 04 Aug 2026 | 09 Aug 2026 | 10 | 09 Aug 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts